Introduction

Purpose

The purpose of this Software Requirements Specification (SRS) is to define the functional and non‑functional requirements for the Find A Spot Smart Parking Platform. This document provides a detailed description of system behavior, constraints, assumptions, and interactions to ensure all stakeholders share a unified understanding of the project.

Intended Audience

- Project Manager

- Product Owner

- Business Analyst

- Developers

- QA/Testers

- UX Designers

- DevOps Engineers

- City Planners

- Parking Operations SMEs

Scope

Find A Spot is a mobile app designed to provide real‑time parking availability, reservations, navigation, and payment processing. The system aims to reduce congestion, improve user confidence, and modernize outdated parking infrastructure.

Definitions & Acronyms

SRS – Software Requirements Specification

NFR – Non‑Functional Requirement

FR – Functional Requirement

SME – Subject Matter Expert\

GPS – Global Positioning System

Overall Description

System Perspective

- The system integrates mobile app functionality, garage sensors, navigation APIs, and payment gateways to deliver real‑time parking management.

User Classes & Characteristics

- Drivers: Primary users who search, reserve, and pay for parking.

- Garage Operators: Manage garage information, availability, and sensor data.

- Administrators: Oversee system performance, reporting, and issue resolution.

Operating Environment

iOS and Android mobile devices

Cloud‑based backend services

Garage sensors and IoT devices

Third‑party navigation and payment APIs

Constraints

Requires stable GPS signal

Dependent on sensor hardware accuracy

Requires city approval for garage integration

Must comply with data privacy and security regulations

Assumptions & Dependencies

Users have smartphones with internet access

Garages support digital reservations

Payment processors remain available

Sensor hardware is installed and maintained

System Features

FR‑1: Account Creation

The system shall allow users to register for a driver account.

FR‑2: User Authentication

The system shall authenticate users during login and logout.

FR‑3: Search for Parking

The system shall allow users to search for available parking spots or garages.

FR‑4: Real‑Time Availability

The system shall display current parking availability using sensor data.

FR‑5: Reserve Parking Spot

The system should allow users to reserve a parking spot in advance.

FR‑6: Cancel Reservation

The system shall allow users to cancel a reservation before being charged.

FR‑7: Payment Processing

The system should allow users to pay for parking before or upon arrival.

FR‑8: Navigation

The system shall provide turn‑by‑turn navigation to the selected parking spot.

FR‑9: Notifications

The system should send reservation updates and reminders to users.

FR‑10: Garage Information

The system should display detailed garage information, including pricing and restrictions.

FR‑11: Reservation History

The system will allow users to view past reservations.

FR‑12: Payment History

The system shall allow users to view and manage past payments.

FR‑13: Extend Parking Time

The system allows users to extend their parking session.

FR‑14: Reporting

The system shall generate analytics and usage reports.

FR‑15: Sensor Updates

The system should update availability based on real‑time sensor data.

Non‑Functional Requirements (NFRs)

NFR‑1: Performance

The system should update parking availability every 5 seconds.

NFR‑2: Security

The system shall encrypt all user data in transit and at rest.

NFR‑3: Usability

The system shall allow users to reserve a parking spot in under three steps.

NFR‑4: Reliability

The system shall maintain 99.5% uptime.

NFR‑5: Scalability

The system shall support up to 100,000 concurrent users.

NFR‑6: Compatibility

The system will operate on current iOS and Android versions.

Existing software landscape

The top 3 parking applications that will be competition are ParkMobile, SpotHero, and ParkWhiz. (this is based on a quick google search which is assumed to be what most users will do) While each app is okay in their on right, they have a lot of opportunities that I feel our application will outshine them.

Our app “Find A Spot” will have real time updates, fast pay, navigation, and overall mobile experience to make parking easy and stress free.

Vision and scope

We took this project on to improve all the congestion and the overall confusion that one feels when they must find a parking spot. Research shows that most people aren’t that confident when it comes to finding available parking when in need, and the current structure feels out of date and lacks real technology. We wish to design and develop a full ecosystem that will be fully integrated with navigation and real-time parking management.

Our company has unlimited resources and is backed by certain government sectors to find a working solution to the major issues concerning parking.

Our overview is to build an application that will allow you to see various available locations to park. From there you will be able to reserve and pay for that spot in advance. With the app you will have access to live availability, navigation, parking requirements, and payment options. We want to make parking less stressful and alleviate traffic.

Use case

- Create Driver Account- Users register for an account

- Login- Users get access

- Search for Parking- Users search for available parking spots or garages

- View Real-Time Availability- Users see current available parking spots

- Reserve Parking Spot- Users can pick a spot in advance

- Cancel Reservation- Users can cancel before being charged

- Pay for Parking- Users can pay before or upon arrival

- Navigate to Garage- Turn by turn navigation to chosen parking spot

- Updates Availability- App shows real time availability

- Generate Reports- App shows analytics

- Send Notifications- App sends updates on reservation

- Upload Garage Information- Users can see information on the spot or the garage

- View Reservation History- Users can see past places that they have parked

- View Payment History- Users can manage payments

- Extend Parking Time- Users can extend parking if need be

User stories

Driver

1. As a driver, I want to receive alerts when my parking time is about to expire so that I can extend it and avoid fees.

2. As a driver, I want to filter parking options by price, distance, and garage type so that I can choose the best spot for my needs.

Admin

3. As an admin, I want to update garage pricing, rules, and restrictions so that drivers always see accurate information.

4. As an admin, I want to deactivate or flag malfunctioning sensors so that inaccurate availability does not appear in the app.

City Planner

5. As a city planner, I want to view aggregated parking trends so that I can make informed decisions about traffic and infrastructure.

6. As a city planner, I want to approve new garage integrations so that only verified locations appear in the app.

System

7. As the system, I want to automatically sync sensor data every few seconds so that parking availability remains accurate.

8. As the system, I want to retry failed sensor updates so that temporary connectivity issues do not break availability.

WBS

- Build the app

  - Round table

    - Meet with the full team

    - Go over design of the app

    - Go over all the parking garages and spaces

  - Account Management

    - Registration and login

    - Authentication

    - Create profile

    - Set up payment portal

  - Map to find parking

    - Use location

    - Select destination

    - Suggest nearby parking

    - Show availability and details

    - Offer filtering

  - Reserve spot

    - Select spot

    - Pick a time

    - Confirm spot

  - Make a payment

    - Pay by card or banking app

    - Generate receipts

    - Confirm payment

Gantt chart

| TASK | DURATION | START | END | TIMELINE |
| --- | --- | --- | --- | --- |
| Round Table | 2 weeks | September 18, 2026 | October 2, 2026 |  |
| Account Management | 2 weeks | September 25, 2026 | October 9, 2026 |  |
| Map to find Parking | 3 weeks | October 12, 2026 | November 2, 2026 |  |
| Reserve Spot | 2 weeks | October 12, 2026 | October 26, 2026 |  |
| Make a Payment | 2 weeks | October 12, 2026 | November 2, 2026 |  |

Trello

Risk

Technical

- Cybersecurity breach exposing customers information

- Customers experiencing signal loss

- Navigation system not taking customers to their desired location

- Parking sensors not sending out real time information

Schedule

- The total project takes longer than expected

- Testing reveals bigger issues that require more time

- It takes longer to get approval from the city

- Getting all the equipment needed on time to update every parking garage and spot

Financial

- Certain components need to be updated or upgraded constantly

- Advertising and marketing may cost more than expected

- May have to hire extra employees on all levels

- Unexpected cost if someone is hurt or vehicle is damaged

People

- Someone can unknowingly take a reserved space

- People struggling on how you use the app

- Poor communication throughout all levels of the company

- Customers getting frustrated if their spot is taken

| Description | Risk | Probability | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Technical | Cybersecurity breach exposing customers information | Medium | Use strong security measures, encryption, secure logins, and regular security testing | IT |
| Technical | Customers experiencing signal loss | Medium | Improve connectivity support | IT |
| Technical | Navigation system not taking customers to their desired location | Medium | Constantly test gps services and manage updates | Software Engineer |
| Technical | Parking sensors not sending out real time information | High | Testing equipment and maintain all sensors | Repair Technician |
| Financial | Advertising and marketing may cost more than expected | Medium | Track spending and develop a detail marketing strategy | Marketing Manager |
| Financial | May have to hire extra employees on all levels | High | Plan staffing needs early and stay and stay fully staffed | HR Manager |
| Financial | Unexpected cost if someone is hurt or vehicle is damaged | Medium | Establish safety procedures, insurance coverage, and a process for handling incidents | Operations Leader |
| People | Customers getting frustrated if their spot is taken | High | Have customer support and a clear process for resolving reservation conflicts | Customer Service |
| People | Someone can unknowingly take a reserved space | High | Have security doing real time checks to ensure that everything is done properly | Security |
| People | People struggling on how you use the app | Medium | Provide videos in the app to help people navigate the app | Customer Service |

Meeting

We will do weekly meetings with blanket coverings on everything that is going on. From those meetings we will send out more detailed documents for further explanation.

We can do daily communication from the project managers and the direct team.

We can meet with city planners bi-weekly to make sure no surprises come up

Roles

Project Manager – Plans, tracks, manages stakeholders

Product Owner – Defines product vision, prioritizes backlog

Business Analyst – Requirements, documentation, user stories

Developers – Writes code, integrates APIs, builds features

QA / Tester – Validates behavior, writes test cases

UX Designer – User flows, wireframes, mobile experience

DevOps Engineer – CI/CD, deployment automation

SME – Parking operations expertise

| Role |  |  |  | Name |  | FTE % | Hours | Rate | Cost |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Manager |  |  |  | Kevin Jones |  | 20% | 80 | $45/hr | $3,600 |
| Product Owner |  |  |  | Jordan Mitchell |  | 10% | 40 | $50/hr | $2,000 |
| Business Analyst |  |  |  | Sam Parker |  | 15% | 60 | $40/hr | $2,400 |
| Developer 1 |  |  |  | Bob Anderson |  | 50% | 200 | $45/hr | $9,000 |
| Developer 2 |  |  |  | Carol Thompson |  | 50% | 200 | $45/hr | $9,000 |
| QA Tester |  |  |  | Dan Roberts |  | 25% | 100 | $30/hr | $3,000 |
| UX Designer |  |  |  | Mia Collins |  | 15% | 60 | $40/hr | $2,400 |
| DevOps Engineer |  |  |  | Leo Martinez |  | 20% | 80 | $50/hr | $4,000 |
| SME (Parking Ops) |  |  |  | Victor Ramirez |  | 10% | 40 | $55/hr | $2,200 |
| TOTAL |  |  |  |  |  |  | 860 |  | $37,600 |
| Month | Labor | Infra | Licenses |  | APIs | Contingency | Total |
| Month 1 | $7,000 | $300 | $500 |  | $200 | $800 | $8,800 |
| Month 2 | $7,000 | $300 | $0 |  | $250 | $800 | $8,350 |
| Month 3 | $6,500 | $300 | $0 |  | $300 | $800 | $7,900 |
| Month 4 | $6,000 | $300 | $0 |  | $350 | $700 | $7,350 |
| Month 5 | $5,800 | $300 | $0 |  | $400 | $700 | $7,200 |
| Month 6 | $5,300 | $300 | $0 |  | $500 | $700 | $6,800 |
| Total | $37,600 | $1,800 | $500 |  | $2,000 | $4,500 | $46,400 |

| Task | PM | PO | BA | Dev | QA | UX | DevOps | SME | Sec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements | A | C | R | C | I | C | I | C | C |
| Design | A | C | C | C | I | R | I | C | C |
| Implementation | A | I | C | R | C | C | C | I | C |
| Testing | I | C | C | C | A/R | I | C | C | C |
| Deployment | A | I | I | C | C | I | R | I | C |
| Security Setup | I | I | C | R | C | I | C | C | A |
| Parking Availability Validation | I | C | C | C | C | I | I | A/R | I |
| Project Planning and Tracking | A/R | C | C | I | I | I | I | I | I |
| User Acceptance Testing | A | R | R | C | C | C | I | C | I |
| Launch and Handover | A | C | C | R | C | I | R | C | C |